Resturant Ratings App Project

# Group Meeting Minutes

Date: 18/09/2023

Time:12:52 PM

Attendees: All Members

Apologies: None

Taken By: Alyssa

## Agenda

* User Profile
* Restaurant App
* Review App
* Menu Item App
* Templates

## Actions

* Please see each agenda item for better detail

## Agenda Item: User Profile

### Discussion

Alyssa has done most of the User Profile, just needs to update the permissions mixin to allow users to only update and delete their own profile.

### Conclusions

Will merge profile branch once permissions mixin is completed.

### Actions

|  |  |  |
| --- | --- | --- |
| Action | Person Responsible | Deadline |
| Permissions Mixin | Alyssa | 18/09/2023 |
| Merge Branch | Alyssa (Create Request)  Two other members (Approve Request) | 19/09/2023 |

Agenda Item: Restaurant App

Discussion

Kimberly has created a model, as well as detail and list views of all restaurants. Vijendra will help her where she is stuck – she has created URLs and implementation is almost there.

Maxim could help her implement search functionality with JS.

Conclusions

Kimberly will have the app ready to merge with Vijendra’s help by tomorrow.

Actions

|  |  |  |
| --- | --- | --- |
| Action | Person Responsible | Deadline |
| Create View | Kimberly (Vj’s help) | 19/09/2023 |
| Update View | Kimberly (Vj’s help) | 19/09/2023 |
| Delete View | Kimberly (Vj’s help) | 19/09/2023 |
| Fix URLs | Kimberly (Vj’s help) | 19/09/2023 |
| Merge Request | Kimberly (Create Request) | 19/09/2023 |
|  |  |  |

Agenda Item: Review App

Discussion

John has made a great effort to start making a review app, however it was not structed correctly.

Alyssa will work with John to create a review app with him.

Conclusions

John will have the app ready to merge with Alyssa’s help by tomorrow.

Actions

|  |  |  |
| --- | --- | --- |
| Action | Person Responsible | Deadline |
| Create App | John (Alyssa help) | 19/08/2023 |
| Create Model | John (Alyssa help) | 19/08/2023 |
| Create View | John (Alyssa help) | 19/08/2023 |
| Update View | John (Alyssa help) | 19/08/2023 |
| Delete View | John (Alyssa help) | 19/08/2023 |
| Read View | John (Alyssa help) | 19/08/2023 |
| Create URLs | John (Alyssa help) | 19/08/2023 |
| Create Templates | John (Alyssa help) | 19/08/2023 |
| Merge Request | John (Create Merge Request) | 19/08/2023 |

Agenda Item: Menu Item App

Discussion

Alex was unable to complete much of the app due to unforeseen circumstances. He has created a model and is confident he will be able to finish the rest of the app.

He will create the favourites app after all code is merged.

Conclusions

Conclusion here

Actions

|  |  |  |
| --- | --- | --- |
| Action | Person Responsible | Deadline |
| Create View | Alexander | 19/08/2023 |
| Update View | Alexander | 19/08/2023 |
| Delete View | Alexander | 19/08/2023 |
| Read View | Alexander | 19/08/2023 |
| Create URLs | Alexander | 19/08/2023 |
| Create Templates | Alexander | 19/08/2023 |
| Merge Request | Alexander | 19/08/2023 |
| Favourites | Alexander | Waiting on merge, should be 19/09/2023 |

Agenda Item: Front End

Discussion

Maxim ha created global variables, stared making homepage. Will wok wih Vijendra to get values one models have been merged and pushed.

Conclusions

Maxim and Vijendra are happy with their pace and will continue as is.

Actions

|  |  |  |
| --- | --- | --- |
| Action | Person Responsible | Deadline |
|  |  |  |